The Brewing Game
Sprint 1
By Gracjan Blazejowski
Sergio Eneide
Bruce Gray
Marta Grazia
Elaine Hardwidge
Aaron Stevens

---
Sprint Goals - SDLC
Sprint Goals - SDLC
Software Development Life Cycle implementation:
Geeksforgeeks.com

---
Sprint Goals:
Sprint Goals:
- User Analysis
- Defined Scope
- Software Requirements
- Possible MVP
- Justification of Choices
- Directory Structure Document
- Coding Standard Document
- Onboarding Document

---
User analysis:
User analysis:
Defining User personas:
  - Identified 3 user personas with different expectations and accessibility needs, helps identify requirements
- Compiling user survey on current version of the game:
  - Research on current pain points to identify points of improvement

---
Software Requirements Specification
Software Requirements Specification
- Living Document to keep updated at each iteration with feedback integration
- Defining functional and nonfunctional requirements balancing between must haves and constraints
- Ready to check with client for feedback

---
Possible Minimum Viable Product
Possible Minimum Viable Product
User Interface
  - Interface-driven application
  - Main menu/Pause menu
  - Heads-Up Display
- Accessibility
  - Text to speech or narration
  - Dyslexia friendly font
  - High contrast readable text
  - Low hardware requirements
  - Multi platform (Windows, MacOS, Linux)
- Few interactive objects
- Small goal driven game loop
- Simple game level
- Game build
<a href="https://www.flaticon.com/free-icons/mvp" title="MVP icons">MVP icons created by Freepik - Flaticon</a>

---
Development Documentation
Development Documentation
- Justification of Choices
- Directory structure
- Coding Standards Document

---
Onboarding new members
Onboarding new members
- Development tools accesses
- Git and Github session
- Onboarding documentation
- Sprint ceremonies integration

---
Next Sprint
Next Sprint
- Client feedback on requirements
- Roadmap and Gantt Chart
- Preliminary design

---
Thank you
Thank you
Any Questions?